2009 Sep 14
Frankfurt Airport Conference Center
International LOFAR Network Meeting

Attendees
James M Anderson MPIfR
Heinz-Ado Arnolds MPA Garching
Otto Buechner Forschungszentrum Juelich
Simon Casey Onsala Space Observatory
Owain Davies Science and technology Facilities Council (STFC) Chilbolton Observatory
Harry Enke AIP
Bernd Fahrmemn Thueringer Laessternwarte Tautenburg
Thomas Fiesler Forschungszentrum Juelich GmbH
Andre Gunst ASTRON
Annette Haas TLS
Hanno Holties ASTRON
Eva Juette AIRUB
Cristina Manzano Forschungszentrum Juelich
Olaf Mextorf Forschungszentrum Juelich GmbH
Andreas Oberreuter MPIfR
Andre' Saae Astrophysikalisches Institut Potsdam
Corina Vogt-van Haarlem ASTRON
Sabine Werner Forschungszentrum Juelich GmbH

Agenda

A. Individual stations and network centers:
    network status update (from the rollout
    and status meetings, we already have about
    the antenna details, so please just tell us
    about the network-related issues)
    I. Exloo stations and network node
    II. Dutch Remote stations
    III. Groningen
    IV. Effelsberg
      Network partially working (limited by 3x1 Gb/s local system for Ef—Bn
      Upgrade in progress to full 10 Gb/s hardware Ef—Ju
        (Laser delivered to Ef today?)
      Ef station operational for single-station and interferometry
        Single-station science starting ASAP
        Interferometry with Ex, now waiting for other international stations
    V. Unterweilenbach
    VI. Tautenburg
    VII. Potsdam-Bornim station
    VIII.Potsdam archive
    IX. Juelich station
    X. Juelich computing center
    XI. Chilbolton
    XII. Onsala
    XIII.Nancay
    XIV. Dutch archive centers
    XV. Others.

B. VLANs and QinQ update
    I. Juelich update on QinQ
    II. Impact on GLOW operations
    III. Impact on the rest of LOFAR
        a. Data transportation to Groningen
        b. Data forwarding from Groningen to
        Juelich

C. Network usage plans
    I. Station data, how much, how often,
        what requirements?
        a. Beamformed data
        b. TBB data
        c. Monitoring data
        d. Operator control
        e. Others
    II. VLANs for each of these
    III. Forking
        a. Juelich splitting off data streams
        or redirecting to Juelich cluster
    IV. Joining station data to common 10 GE lines:
        will this work, is there enough room, how
        much bandwidth per station, do we need more
        lines?
        a. Juelich and the German stations
        b. Other German statons sharing a line to
        Juelich to save money?
        i. Tautenburg + Potsdam-Bornim
        ii. Tautenburg + Unterweilenbach
        c. Chilbolton, Onsala, Nancay?
    V. Single-station/stand-alone operation
        a. Update on existing/proposed configurations
        b. Which data are transported?
        i. Beamformed
        ii. TBB
        iii.Monitoring
        iv. Station correlator
        v. Other?
        c. Networking equipment involved
        d. Access/control of such equipment

D. Planning for station connections
    I. Update on antenna/electronics hardware
        presented in agenda item A
    II. Software rollout plans
    III. Ef--Ex fringes already
    IV. Major commissioning stages (MS^3 and so on)
    V. What do we need to do, and when?

E. Stand-alone and single-station operation
    I. Models of operation
        a. Single-station --- LOFAR operator
        b. Stand-alone --- my station, my operator
        c. Mixture --- single-station, but the LOFAR
        operator does not do certain things
    II. Implications for networking
        a. Access rights to networking and computer
        equipment, software, data
        b. Control rights to ...
        c. Passwords, firewalls, accounts, ...
        d. Security
    III. Data transportation
        a. The station A does an observation, and the
        data go to station A's compute cluster,
        who has access to that data?
        i. Only people at station A?
        ii. Other people in LOFAR?
        b. For situation i., how do they get access?
        c. For situation ii., how do they get access?
        i. Station A handles this direct to
        observer
        ii. Must log into cluster themselves to get
        data.
        iii.LOFAR operator handles this outside of
        LOFAR network
        iv. LOFAR operator handles this within LOFAR
        network
        v. Station A dumps data to some LOFAR area
    IV. Mixed mode operation --- some data goes to
        Groningen, some data goes to the local processing
        cluster
    V. Network design to accommodate different models
    VI. Recommendations to TGW and IWG for how LOFAR
        should decide to implement this

F. Archive implementations
    I. Magnetism KSP background for pushing Juelich
        archive
        a. MS^3
        b. Long baselines
        c. Data volume
        d. Timescale
        e. Processing
    II. Status of work to test archive data
        transportation from Groningen to Juelich
        a. Juelich data storage rate
        b. Network connection between Groningen data
        and Juelich archive
        c. Testing the connection
        d. Data protocols and testing those
    III. Where do we go from here
    IV. What is the required timescale for
        implementation
    V. Who is responsible for leading this?
    VI. Potsdam archive
        a. Background
        b. Data rate, latency, volume requirements
        c. Implementation timescale
    VII. Other archive centers?

G. Processing centers
    I. Background and plans
        a. Tautenburg/Jena
        b. Potsdam
        c. Juelich
        d. Garching bM
        e. Bonn MPIfR/AIfA
        f. Location affiliated with Chilbolton
        g. Cambridge
        h. Anyone else want to speak up?
    II. Networking requirements
        a. Data rates and volumes
        b. Networking and storage equipment
        c. Timescales
        i. Commissioning before MS^3
        ii. During MS^3
        iii.After MS^3
        iv. Long term science operation
    III. How do we make this work?
        a. LOFAR network
        b. Other internet options
        c. Transport storage media
    IV. How do we make that work?
    V. When do we make this work?
    VI. Who is responsible?

H. AOB
  Organization of International LOFAR Network Group
    Currently undefined
    Should we have a more formal structure, with chair, etc.?

I. Planning the next meeting

Anderson: status of Ef, network working, pulsars, fringes
Gunst: presentation on getting the link to Ef working, problems encountered, suggestions to other stations for how to proceed from here
    Suggestion for separate internet connection to station, over public internet, through a local pc
        Questions over local network setup, and firewalls, console units

Arnolds: Unterweilenbach ready, 4x1 Gb/s costs 20 000 euros per year more than 3x1 Gb/s. Will use 3x1 Gb/s. Ready to connect station when use can be made of station. Send e-mail to Benedetta to request this.

Haas: Discussing with DFN. Probably go with 4 Gb/s link with 10 Gb/s hardware. Hope to have contract details worked out end of year, meaning network operational 2010 March/April.

Potsdam-Bornim: April of next year. Will not connect archive before station is ready. Told to stop contract negotiations for network (end of year money running out?), so will have to start next year, 2010 April may be too early for network to be ready.

Juette: no big news, waiting for contract stuff to be worked out for station, network to Juelich easy
Juelich (Mextorf): Connection to Aachen will go to DWDM (multiple 10 G links at different wavelengths over same fiber). QinQ not desired for Juelich, as it causes problems for Juelich to deal with data inside a QinQ VLAN, such as to process station data, to monitor packets, or to extract out data for archive, etc.
Chilbolton (Davies): Not sure how to get to Groningen. Directly from Chilbolton, or via RAL, or Reading, or something else. Hope to go in service 2010 Feb/March.
Onsala: Checking on status of link to Amsterdam. 4.2 Gb/s for LOFAR, sharing link with other projects. No plans for single-station storage system.
Nancay: last mile of 25 km to nearby town from Nancay. Expect to be connected beginning of 2010, and should have partial station by then. No plans for local storage system.
LOFAR Archive (Holties): Description of LOFAR Long Term Archive.

Juelich will make connection to D-cache server available in next few days, Groningen and Juelich should work together to test connection soon. 1 Gb/s now. 10 Gb/s in 6 weeks or so. VLANs and IPs to be decided by end of this week.

Actions:

German Stations, Onsala will need to use many VLANs to transport to Groningen, suggest that Chilbolton and Nancay also use multiple VLANs rather than go to QinQ.

Discuss VLAN ID assignments: Gunst Mextorf
Groningen: What do you want to do about VLANs/QinQ? Go to just VLANs for all International stations? QinQ for non-German stations?
ASTRON, everyone else: 1 VLAN for each RSP board, all International stations share these 4 VLANs?

Anderson: write up use cases for single-station operation
Vogt: communications for emergency fixing of stations